# Kernel Address Sanitizer (KASAN) for TizenRT

Implementation Plan Based on the Apache NuttX Reference

| Field | Value |
| --- | --- |
| Document | KASAN implementation plan for TizenRT |
| Revision | 1.0 |
| Branch | adbtrr_work10_kasan_plan |
| Upstream reference | Apache NuttX, commit b4aa94d (mm/kasan) |
| Primary bring-up target | rtl8730e / flat_dev_ddr |
| Scope | Generic-mode KASAN, kernel heap coverage |
| Status | Proposal — not yet implemented |

# Contents

1. Introduction

1.1 Purpose

1.2 Scope

1.3 Intended audience

2. Background: ASan versus KASAN

2.1 What KASAN detects

2.2 Value over TizenRT’s existing detectors

3. The NuttX KASAN architecture

3.1 Shadow encoding: one bit per machine word

3.2 Memory overhead analysis

3.3 Shadow placement: the region carves its own shadow

3.4 Early-boot handling: a gate variable, not an exclusion list

3.5 Compiler ABI surface

4. Feasibility assessment for TizenRT

4.1 Favourable conditions already present

4.2 Per-board viability

4.3 Toolchain verification (perform before any other work)

5. Code to be taken from NuttX

5.1 Licensing and attribution

6. Implementation plan

6.1 Phase 1 — Core runtime

6.2 Phase 2 — Allocator hooks

6.3 Phase 3 — Build wiring

6.4 Phase 4 — Boot and assert integration

6.5 Phase 5 — Validation

6.6 Phase 6 — Global variable instrumentation (optional)

7. TizenRT-specific divergences and known traps

7.1 The memory manager has drifted from upstream

7.2 The delay-list ordering trap

7.3 Vendor binaries cannot be instrumented

7.4 Stack instrumentation is structurally excluded

7.5 Region-count assertion

7.6 SMP considerations

8. Effort, risk and expected cost

8.1 Schedule

8.2 Principal risks

8.3 Expected runtime cost

9. Limitations of the delivered feature

10. References

# 1. Introduction

## 1.1 Purpose

This document defines a complete, staged plan for adding a Kernel Address Sanitizer (KASAN) to TizenRT, using the Apache NuttX implementation as the reference. TizenRT is derived from NuttX and its memory manager still shares that ancestry, so the majority of the NuttX KASAN runtime can be adopted with only mechanical changes. The plan identifies exactly which upstream files are taken as-is, which are adapted, which are omitted, and where TizenRT has diverged far enough that hand-written integration is required.

## 1.2 Scope

In scope:

- Generic-mode KASAN (software shadow memory, no hardware assist).

- Kernel heap coverage: heap overflow, heap underflow, and use-after-free detection at the instruction that performs the bad access.

- Build-system, Kconfig, boot and assert integration.

- A validation application and measured overhead figures.

Out of scope for the initial delivery:

- Stack instrumentation (asan-stack=1) — technically incompatible with the chosen shadow placement; see section 7.4.

- Global variable instrumentation — deferred to an optional later phase (section 6.6).

- Software-tag and hardware-tag (MTE) KASAN modes — no current TizenRT target provides the required CPU features.

- User-space heap coverage under CONFIG_BUILD_PROTECTED — excluded upstream as well.

## 1.3 Intended audience

Kernel, BSP and OS-tools engineers who will implement, review, or enable the feature. Familiarity with the TizenRT memory manager (os/mm/mm_heap) is assumed.

# 2. Background: ASan versus KASAN

Both AddressSanitizer (ASan) and Kernel AddressSanitizer (KASAN) are compiler-assisted shadow-memory bug detectors. The compiler rewrites every memory access into a shadow lookup, and the allocator maintains the shadow map. The distinction that matters for an RTOS is where the runtime comes from and what the shadow requires.

| Aspect | ASan (-fsanitize=address) | KASAN (-fsanitize=kernel-address) |
| --- | --- | --- |
| Runtime library | External libasan, linked in | Supplied by the OS itself |
| Shadow placement | mmap-ed at a fixed virtual address; needs a large sparse address space | Any RAM range the OS chooses |
| Allocator hooks | Intercepts malloc/free via the dynamic loader | OS hooks its own allocator directly |
| Requires MMU, hosted libc, loader | Yes | No |
| Viable on TizenRT | No | Yes |

Conclusion.  ASan cannot be ported to TizenRT: it assumes a hosted POSIX process, a dynamic loader, and a multi-terabyte sparse virtual address space for its shadow. KASAN is the correct model for a flat-address RTOS, and is what Linux, Zephyr and NuttX all use. The remainder of this document concerns KASAN only.

## 2.1 What KASAN detects

- Heap buffer overflow and underflow.

- Use-after-free.

- Double-free and invalid free (in combination with existing allocator checks).

- Stack buffer overflow — optional, not in initial scope.

- Global buffer overflow — optional, deferred.

KASAN does not detect uninitialised reads (that is MemorySanitizer), nor wild pointers that happen to land inside another valid allocation.

## 2.2 Value over TizenRT’s existing detectors

TizenRT already carries a useful set of allocator-level checks. The table below summarises them and the gap KASAN closes.

| Existing feature | What it does | Limitation |
| --- | --- | --- |
| CONFIG_DEBUG_MM_UAF | Poisons freed chunks with 0xA5A5A5A5 and verifies on reallocation (os/mm/mm_heap/mm_uaf.c) | Detected only at the next allocation of that chunk |
| CONFIG_DEBUG_MM_HEAPINFO | Per-task ownership plus allocation caller address | Accounting only; detects nothing |
| CONFIG_DEBUG_MM_FREEINFO | Records free caller and PID for double-free diagnosis | Detected only on the second free |
| mm_check_heap_corruption() | Walks the whole node chain for structural damage | Detected only when the walk runs |

The gap.  Every existing check is retrospective: the fault is reported at the next free, the next malloc, or the next heap walk, by which time the call stack that caused the corruption is gone. KASAN reports at the instruction performing the bad access, with that call stack intact.

# 3. The NuttX KASAN architecture

The upstream implementation lives in mm/kasan/ and include/nuttx/mm/kasan.h. Four design decisions make it a good fit for TizenRT, and each removes an obstacle that a naive Linux-style port would hit.

## 3.1 Shadow encoding: one bit per machine word

This is the single most important difference from the Linux/ASan design and it drives the whole feasibility argument. Linux KASAN maps eight bytes of memory to one shadow byte, costing 12.5% of covered RAM. NuttX maps one machine word to one shadow bit:

/* mm/kasan/generic.c */

#define KASAN_BYTES_PER_WORD  (sizeof(uintptr_t))            /* 4 on ARM32 */

#define KASAN_BITS_PER_WORD   (KASAN_BYTES_PER_WORD * 8)     /* 32         */

#define KASAN_SHADOW_SCALE    (sizeof(uintptr_t))            /* 4          */

#define KASAN_SHADOW_SIZE(size) \

(KASAN_BYTES_PER_WORD * ((size) / KASAN_SHADOW_SCALE / KASAN_BITS_PER_WORD))

On a 32-bit target this reduces to shadow_bytes = size / 32, i.e. a 3.125% overhead — four times cheaper than the Linux encoding.

The trade-off is expressiveness. A single bit can only say "poisoned" or "not poisoned". Consequently:

- There is no partial-granule encoding. A one-byte allocation occupies a whole four-byte granule, so a one-byte overflow inside the same granule is not caught. Overflows are detected at word granularity.

- There is no poison class. A report cannot distinguish "freed memory" from "redzone" from "never allocated"; the operator infers it from context and from the existing heapinfo metadata.

For an RTOS with sub-megabyte RAM budgets this is the correct trade, and it is what makes the feature viable on the smaller TizenRT boards.

## 3.2 Memory overhead analysis

Overhead was computed directly from the upstream macros for each TizenRT board configuration in the tree, including the twelve-byte region descriptor that shares the carved area.

| Board configuration | RAM (bytes) | Shadow + header | Overhead |
| --- | --- | --- | --- |
| rtl8730e / flat_dev_ddr | 66,060,288 | 2,064,396 B | 3.125 % |
| rtl8730e / flat_apps | 7,340,032 | 229,388 B | 3.125 % |
| artik053 (s5jt200) | 968,704 | 30,284 B | 3.126 % |
| esp32_DevKitC (region 0) | 131,072 | 4,108 B | 3.134 % |

At this cost every current TizenRT board can carry KASAN. Note that RAM is not the binding constraint — code size growth and execution slowdown are; see section 8.3.

## 3.3 Shadow placement: the region carves its own shadow

kasan_register() places the region descriptor and its shadow in the last bytes of the region being registered, then shrinks the caller’s size so the heap is built only over the remainder:

void kasan_register(FAR void *addr, FAR size_t *size)

{

FAR struct kasan_region_s *region;

region = (FAR struct kasan_region_s *)

((FAR char *)addr + *size - KASAN_REGION_SIZE(*size));

region->begin = (uintptr_t)addr;

region->end   = region->begin + *size;

g_region[g_region_count++] = region;

kasan_start();

kasan_poison(addr, *size);          /* whole region starts poisoned */

*size -= KASAN_REGION_SIZE(*size);  /* heap shrinks by the shadow   */

}

Why this matters.  No linker script changes are needed for heap coverage, on any board. This removes what would otherwise be per-board porting work across every configuration in build/configs/.

Note that region->end still spans the shadow area itself, so a stray access into the shadow is reported as poisoned. Only os/mm/kasan/ writes there, and that directory is compiled without instrumentation, so no recursion occurs.

## 3.4 Early-boot handling: a gate variable, not an exclusion list

Instrumented code runs long before any heap exists. NuttX solves this with a single gate word rather than by excluding large parts of the image from instrumentation:

#define KASAN_INIT_VALUE 0xcafe

static inline void kasan_check_report(FAR const void *addr, size_t size,

bool is_write, FAR void *return_address)

{

if (predict_false(size == 0 || g_region_init != KASAN_INIT_VALUE))

{

return;                       /* silent no-op until first region */

}

...

}

void kasan_start(void) { g_region_init = KASAN_INIT_VALUE; }

void kasan_stop(void)  { g_region_init = 0; }

kasan_register() calls kasan_start(). Everything executed before the first heap region is registered therefore costs one comparison and returns. The practical consequence is that only os/mm/kasan/ itself needs -fno-sanitize=kernel-address; upstream excludes nothing else except one MPU driver file.

## 3.5 Compiler ABI surface

The set of runtime symbols the OS must provide was confirmed by compiling representative code with the flags this plan specifies, rather than taken from documentation. With asan-stack=0 and asan-globals=0 the compiler emits references to eleven symbols only:

__asan_load1_noabort    __asan_load2_noabort    __asan_load4_noabort

__asan_load8_noabort    __asan_loadN_noabort

__asan_store1_noabort   __asan_store2_noabort   __asan_store4_noabort

__asan_store8_noabort   __asan_storeN_noabort

__asan_handle_no_return

Building with -fno-sanitize-recover=kernel-address selects the identically-shaped symbols without the _noabort suffix. Enabling asan-globals=1 adds __asan_register_globals and __asan_unregister_globals. Upstream defines all of these from a single macro expanded five times, which is why the runtime is small:

DEFINE_ASAN_LOAD_STORE(1)

DEFINE_ASAN_LOAD_STORE(2)

DEFINE_ASAN_LOAD_STORE(4)

DEFINE_ASAN_LOAD_STORE(8)

DEFINE_ASAN_LOAD_STORE(16)

Outline instrumentation is mandatory.  The --param asan-instrumentation-with-call-threshold=0 flag forces every access to become a function call, so the runtime resolves the shadow itself. Without it the compiler inlines shadow arithmetic and requires a link-time constant shadow offset, which is incompatible with the self-carving placement of section 3.3.

# 4. Feasibility assessment for TizenRT

## 4.1 Favourable conditions already present

The TizenRT tree is well positioned for this port:

- Shared ancestry. os/mm/mm_heap still uses the NuttX best-fit allocator with struct mm_allocnode_s, the MM_ALLOC_BIT convention and MM_ALIGN_UP granule alignment.

- Caller tracking already plumbed. Every allocation entry point carries caller_retaddr, so reports can name the allocating site without new infrastructure.

- Locking primitives match. spin_lock_irqsave() exists at os/include/tinyara/spinlock.h and degrades to irqsave() when CONFIG_SMP is off, exactly as upstream expects.

- Reporting primitives exist. lldbg() (interrupt-safe, via lowsyslog), dump_stack() and PANIC() are all available.

- Backtrace support on the bring-up target. up_backtrace() is implemented for ARMv7-A at os/arch/arm/src/armv7-a/arm_backtrace_fp.c.

- In-tree libc string routines. lib/libc/string/ provides memcpy, memset and memmove, so they are instrumented like any other source — unlike a newlib-linked build.

- -fno-common is already set in ARCHCFLAGS, which global instrumentation would later require.

## 4.2 Per-board viability

| Board | RAM | Shadow cost | Verdict |
| --- | --- | --- | --- |
| rtl8730e / flat_dev_ddr | 64 MB | 2.0 MB | Recommended bring-up target |
| rtl8730e / flat_apps, psram | 7 MB | 224 KB | Comfortable |
| artik053 (s5jt200) | ~946 KB | ~30 KB | Viable |
| esp32_DevKitC | ~254 KB, 3 regions | ~8 KB total | Viable but tight; each region registers separately |

rtl8730e / flat_dev_ddr is the recommended first target: it has the largest RAM budget, an ARMv7-A core with a working frame-pointer backtrace, and is actively maintained.

## 4.3 Toolchain verification (perform before any other work)

GCC’s KASAN code generation is target-independent, and the flag set was validated against a host compiler while preparing this plan. It must nevertheless be confirmed against the actual cross toolchain before implementation starts, since a bare-metal GCC can be built without sanitizer support:

echo 'int f(int *p){ return *p; }' | arm-none-eabi-gcc \

-fsanitize=kernel-address \

--param asan-instrumentation-with-call-threshold=0 \

-S -x c - -o -

# Expected in the output:  bl  __asan_load4_noabort

Gating condition.  If this command does not emit a call to __asan_load4_noabort, the toolchain cannot support the feature and the remainder of this plan does not apply. Verify first.

# 5. Code to be taken from NuttX

Approximately 85% of the required code transfers with mechanical changes only. The table below is the complete inventory, by upstream path.

| Upstream file | Action | Rationale / effort |
| --- | --- | --- |
| mm/kasan/generic.c (7.1 KB) | Take, near-verbatim | Core shadow map. Roughly 15 lines change (includes, inline_function, tag stubs removed). |
| mm/kasan/hook.c (11.3 KB) | Take, adapt | The __asan_* ABI. Logging and branch-hint macros are substituted; watchpoint and tag code deleted. |
| include/nuttx/mm/kasan.h | Take, trim | Public API. Tag and debugpoint declarations removed. |
| mm/kasan/Kconfig (3.8 KB) | Take, trim | Drop the mode choice and the global-instrumentation block. |
| mm/kasan/Make.defs | Take | Five effective lines. |
| arch/arm/src/common/Toolchain.defs lines 97-120 | Take the flag block | The exact --param set; transcribed into the board Make.defs. |
| mm/kasan/sw_tags.c | Omit | Requires ARMv8 top-byte-ignore. No TizenRT target provides it. |
| mm/kasan/hw_tags.c | Omit | Requires ARMv8.5 MTE. No TizenRT target provides it. |
| mm/kasan/global.c | Defer to phase 6 | Needs linker sections and a two-pass link. |
| tools/kasan_global.py | Defer to phase 6 | Host tool; needs pyelftools and construct. |
| mm/kasan/CMakeLists.txt | Omit | TizenRT does not use the CMake build. |

## 5.1 Licensing and attribution

Apache NuttX and TizenRT are both licensed under Apache License 2.0, so the transfer is clean. Requirements to observe:

- Retain the ASF copyright and licence headers verbatim in every transferred file.

- Add the Samsung copyright header below the ASF header, following the convention already used elsewhere in os/mm/.

- Record the derivation in the project NOTICE / attribution file, naming Apache NuttX and the commit taken from.

- Keep the upstream commit identifier in a comment at the top of each transferred file so future rebases can be diffed.

# 6. Implementation plan

## 6.1 Phase 1 — Core runtime

New files, no behavioural change until phase 2 wires the allocator.

### 6.1.1 os/include/tinyara/mm/kasan.h

Derived from include/nuttx/mm/kasan.h. Retain kasan_poison, kasan_unpoison, kasan_register, kasan_unregister, kasan_start, kasan_stop and kasan_init_early. Remove the tag API (set/get/clear, tags modes only), kasan_debugpoint (depends on DEBUGPOINT_* constants that TizenRT does not define) and kasan_bypass (a no-op in generic mode).

Retain the no-op stub block so that call sites need no conditional compilation:

#ifndef CONFIG_MM_KASAN

#  define kasan_poison(addr, size)

#  define kasan_unpoison(addr, size) (FAR void *)(addr)

#  define kasan_register(addr, size)

#  define kasan_unregister(addr)

#  define kasan_start()

#  define kasan_stop()

#  define kasan_init_early()

#else

#  define kasan_init_early() kasan_stop()

...

#endif

### 6.1.2 os/mm/kasan/generic.c

Copy upstream, then apply the following substitutions:

| NuttX | TizenRT |
| --- | --- |
| #include <nuttx/mm/kasan.h> | #include <tinyara/mm/kasan.h> |
| #include <nuttx/spinlock.h> | #include <tinyara/spinlock.h> |
| #include <nuttx/nuttx.h> | Remove — ALIGN_UP is not used in this file |
| inline_function | static inline |
| spin_lock_irqsave(&g_lock) | Unchanged — present at os/include/tinyara/spinlock.h |
| kasan_global_is_poisoned(addr, size) | Replace with false until phase 6 |
| kasan_get_tag / set_tag / clear_tag / kasan_bypass | Delete — generic mode stubs only |

The three functions that carry the logic are unchanged: kasan_mem_to_shadow() (linear scan of g_region[], returning shadow word and bit index), kasan_is_poisoned() (single-bit fast path for accesses up to one word, masked multi-word scan otherwise) and kasan_set_poison() (the same masking, under the spinlock).

### 6.1.3 os/mm/kasan/hook.c

Copy upstream, then substitute:

| NuttX | TizenRT |
| --- | --- |
| #include <nuttx/debug.h>, <execinfo.h> | #include <debug.h>, <assert.h> |
| _alert(...) | lldbg(...) — interrupt-safe via lowsyslog |
| return_address(0) | __builtin_return_address(0) |
| dump_stack() | Unchanged — os/include/assert.h |
| PANIC() | Unchanged — os/include/assert.h |
| predict_false(x) | __builtin_expect(!!(x), 0) — TizenRT compiler.h has no predict_false |
| ANSI colour escapes in the shadow dump | Remove — target consoles are raw UART |
| #include "generic.c" | Keep the include-the-source pattern; it is what lets kasan_is_poisoned() inline |

Delete __asan_before_dynamic_init, __asan_after_dynamic_init, __sanitizer_annotate_contiguous_container, the watchpoint block and kasan_debugpoint.

### 6.1.4 Build and configuration wiring

os/mm/kasan/Make.defs:

CSRCS += hook.c

ifeq ($(CONFIG_MM_KASAN),y)

CFLAGS += -fno-lto -fno-builtin -fno-sanitize=kernel-address

endif

DEPPATH += --dep-path kasan

VPATH += :kasan

Only hook.c is listed; generic.c is included by it, as upstream. Additionally:

- os/mm/Makefile — add "include kasan/Make.defs" alongside the existing mm_heap include.

- os/mm/Kconfig — append source "mm/kasan/Kconfig". os/Kconfig already sources mm/Kconfig.

- os/mm/kasan/Kconfig — retain MM_KASAN, MM_KASAN_INSTRUMENT, MM_KASAN_INSTRUMENT_ALL, MM_KASAN_REGIONS, and the DISABLE_NULL_POINTER_CHECK / READS_CHECK / WRITES_CHECK / READ_PANIC / WRITE_PANIC options. Drop the mode choice and the MM_KASAN_GLOBAL block.

Region count.  CONFIG_MM_KASAN_REGIONS must be at least the total number of registered regions across all heaps, that is CONFIG_KMM_REGIONS multiplied by CONFIG_KMM_NHEAPS. The default of 8 covers every current configuration, but kasan_register() carries a DEBUGASSERT that panics at boot if the value is too small.

## 6.2 Phase 2 — Allocator hooks

Five call sites. Upstream places them at mm_initialize.c:161 and :396, mm_malloc.c:336, mm_free.c:119, mm_memalign.c:142 and :288, and mm_realloc.c:155 and :396. TizenRT has diverged enough that these cannot be applied as a patch and must be hand-placed.

### 6.2.1 os/mm/mm_heap/mm_initialize.c — region registration

This site needs a reorder, not an insertion.  TizenRT computes heapend before the point at which the shadow must be carved. Upstream deliberately registers after alignment and then recomputes the end. Copying the call without the reorder produces a heap that overlaps its own shadow.

Replace the alignment block in mm_addregion() with:

heapbase = MM_ALIGN_UP((uintptr_t)heapstart);

/* ... existing heapbase sanity checks, unchanged ... */

heapsize = (uintptr_t)heapstart + heapsize - heapbase;

/* Register KASan for access rights check. Must run after alignment;

* this shrinks heapsize by the shadow carved from the region tail.

*/

kasan_register((FAR void *)heapbase, &heapsize);

heapend  = MM_ALIGN_DOWN(heapbase + heapsize);

heapsize = heapend - heapbase;

Add the matching kasan_unregister(heap->mm_heapstart[i]) to the teardown path, mirroring upstream mm_initialize.c:396.

### 6.2.2 os/mm/mm_heap/mm_malloc.c — unpoison on allocation

ret is assigned inside the "if (node->size)" block and mm_givesemaphore() follows it. allocnode is block-scoped, so hoist the size into a function-scope variable first:

size_t nodesize = 0;                    /* add at function scope */

...

ret = (void *)((char *)allocnode + SIZEOF_MM_ALLOCNODE);

nodesize = allocnode->size;         /* capture before scope ends */

}

mm_givesemaphore(heap);

if (ret) {

ret = kasan_unpoison(ret, nodesize - SIZEOF_MM_ALLOCNODE);

}

Unpoison after the semaphore is released, as upstream does. kasan_set_poison() takes its own spinlock and should not be nested inside the heap semaphore.

### 6.2.3 os/mm/mm_heap/mm_free.c — poison on free

Insert into mm_free_internal(), after mm_takesemaphore() succeeds and after the MM_ALLOC_BIT double-free check, before the node is merged into the free list:

kasan_poison(mem, node->size - SIZEOF_MM_ALLOCNODE);

Ordering trap — do not copy upstream here.  mm_add_delaylist() writes its flink pointer into the freed block itself. In TizenRT that happens on the early-return path taken when mm_takesemaphore() fails, before any poisoning, so the ordering above is safe. Upstream poisons before calling add_delaylist(); that path is only reachable when CONFIG_MM_FREE_DELAYCOUNT_MAX is non-zero, which defaults to zero, so the latent false positive is rarely hit there. TizenRT’s delay list is always active, so the poison must not be moved earlier.

Also unpoison each node in mm_free_delaylist() before the walk, since the walk reads flink out of freed memory.

### 6.2.4 os/mm/mm_heap/mm_memalign.c

TizenRT carves the aligned chunk in place rather than via mm_malloc followed by free, so upstream’s poison-raw / unpoison-aligned pair collapses to: poison the preceding remainder split off during the carve, and unpoison the final chunk after mm_givesemaphore() and before the function returns.

### 6.2.5 os/mm/mm_heap/mm_realloc.c

- Shrink path (newsize < oldsize, after mm_shrinkchunk): poison the released tail with kasan_poison((FAR char *)oldnode + newsize, oldsize - newsize).

- Grow-in-place path (absorbing the previous or next free node): unpoison the newly absorbed bytes before the memcpy.

- Fallback allocate-and-copy path: already covered by the mm_malloc and mm_free hooks.

### 6.2.6 Heap walkers must be excluded

mm_check_heap_corruption.c and mm_heapinfo_parse_heap.c traverse every node including free ones, so they read poisoned memory by design. Either add a per-file -fno-sanitize=kernel-address, or bracket the walks with kasan_stop() and kasan_start(). Per-file exclusion is preferred as it cannot be defeated by an early return.

### 6.2.7 User heap is excluded

Upstream sets config.nokasan = true in mm/umm_heap/umm_initialize.c, so KASAN covers the kernel heap only. Do the same: omit kasan_register() from os/mm/umm_heap/. Under CONFIG_BUILD_PROTECTED the user heap sits in a different MPU domain and its allocations are made by uninstrumented user binaries in any case.

## 6.3 Phase 3 — Build wiring

Add the following to build/configs/rtl8730e/Make.defs after the ARCHCFLAGS definition, transcribing arch/arm/src/common/Toolchain.defs lines 97-120:

ifeq ($(CONFIG_MM_KASAN_INSTRUMENT_ALL),y)

ARCHOPTIMIZATION += -fsanitize=kernel-address

KASAN_PARAM += asan-stack=0

KASAN_PARAM += asan-globals=0

KASAN_PARAM += asan-instrumentation-with-call-threshold=0

ifeq ($(CONFIG_MM_KASAN_DISABLE_READS_CHECK),y)

KASAN_PARAM += asan-instrument-reads=0

endif

ifeq ($(CONFIG_MM_KASAN_DISABLE_WRITES_CHECK),y)

KASAN_PARAM += asan-instrument-writes=0

endif

ARCHOPTIMIZATION += $(addprefix --param ,$(KASAN_PARAM))

endif

Four further build changes are required:

- -fomit-frame-pointer must be removed from ARCHOPTIMIZATION when KASAN is enabled. up_backtrace() is frame-pointer based and reports are of little use without it.

- -Werror will very likely need relaxing on the first instrumented build; instrumentation changes what the optimiser can prove about uninitialised variables.

- Vendor SDK directories (os/board/rtl8730e/src/, os/board/bk7239n/src/components/) should carry -fno-sanitize=kernel-address initially. Instrument TizenRT’s own code first, then widen.

- -fno-lto in os/mm/kasan/Make.defs matters on any board that enables link-time optimisation.

## 6.4 Phase 4 — Boot and assert integration

- os/kernel/init/os_start.c — call kasan_init_early() (an alias for kasan_stop()) as early as possible in os_start(), ahead of the queue initialisation, so the gate is clear on platforms that clear .bss late.

- kmm_initialize() reaches mm_addregion(), where kasan_register() calls kasan_start(). Checking becomes live from that point.

- up_add_kregion() registers further regions; each takes its own g_region[] slot.

- Assert path: add kasan_stop() at the top of the assert handler, mirroring upstream sched/misc/assert.c. Without it the crash dumper walks the heap and re-triggers KASAN while already panicking.

## 6.5 Phase 5 — Validation

Add apps/examples/kasan_test/, modelled on the existing apps/examples/mem_protect/, exposing one TASH command per case.

| Test case | Expected result |
| --- | --- |
| p = malloc(32); p[32] = 1; | Store report at the chunk tail |
| p = malloc(32); p[-1] = 1; | Store report in the node header |
| p = malloc(32); free(p); p[0] = 1; | Store report, use-after-free |
| p = malloc(32); free(p); free(p); | Existing double-free path still reports |
| p = realloc(p, 16); p[20] = 1; | Store report on the released tail |
| p = memalign(64, 32); p[32] = 1; | Store report at the correct offset |
| Sustained allocate / free churn under load | No reports — the false-positive check |

The last row is the one that matters.  Most of this phase should be budgeted for eliminating false positives from driver and vendor-adjacent code, not for confirming that true positives fire.

Record and report, on rtl8730e: image text size delta, free-heap delta via heapinfo, and a throughput benchmark before and after.

## 6.6 Phase 6 — Global variable instrumentation (optional)

Attempt only once phases 1 to 5 are stable in the field. All five items are prerequisites:

- Port mm/kasan/global.c — mechanically similar to generic.c, keyed on CONFIG_MM_KASAN_GLOBAL_ALIGN rather than the word size.

- Port tools/kasan_global.py — requires pyelftools and construct on every build host, including CI.

- Add a two-pass link to os/arch/arm/src/Makefile, modelled on the upstream LINK_ALLSYMS_KASAN macro: link, run the script over the ELF, compile its output uninstrumented, relink.

- Add the .kasan.unused, .kasan.global and .kasan.shadows sections to each board linker script. build/configs/rtl8730e/scripts/rlx8730e_img2_ddr.ld has none today; build/configs/artik05x/scripts/kernel-space.ld already carries .init_array and is a better first candidate.

- Change asan-globals=0 to asan-globals=1 in the board Make.defs.

# 7. TizenRT-specific divergences and known traps

## 7.1 The memory manager has drifted from upstream

The allocator hooks cannot be cherry-picked from NuttX commits. Concrete differences that affect the port:

| NuttX | TizenRT |
| --- | --- |
| MM_SIZEOF_ALLOCNODE | SIZEOF_MM_ALLOCNODE |
| Allocated flag held in node->size | Allocated flag held in node->preceding (MM_ALLOC_BIT) |
| mm_lock() / mm_unlock() in mm_lock.c | mm_takesemaphore() / mm_givesemaphore() in mm_sem.c |
| mm_malloc_size() helper | No equivalent; size read from the node directly |
| mm_malloc(heap, size) | mm_malloc(heap, size, caller_retaddr) |
| Delay list active only when configured | Delay list always active; drives the ordering constraint of 6.2.3 |

## 7.2 The delay-list ordering trap

Restating for emphasis, because it is the defect most likely to be introduced by a faithful copy: poisoning a block before it is linked into the delay list causes the link write itself to be reported as a use-after-free. TizenRT’s existing control flow already places the delay-list insertion before any poisoning; preserve that order.

## 7.3 Vendor binaries cannot be instrumented

Realtek Ameba ROM and fwlib code, Beken components and the prebuilt Wi-Fi and Bluetooth libraries ship as binaries. Their accesses are invisible to KASAN. The consequence is false negatives, not false positives: a buffer overrun performed by a blob into a TizenRT-allocated buffer will not be reported. Coverage is limited to TizenRT-authored source.

## 7.4 Stack instrumentation is structurally excluded

GCC emits inline shadow arithmetic for stack redzones even when outline instrumentation is requested for heap accesses. This was confirmed by inspecting generated assembly while preparing this plan. Inline arithmetic requires a link-time constant shadow offset, which is incompatible with carving the shadow from the heap region at runtime. Upstream sets asan-stack=0 on every architecture for the same reason. Stack overflow detection should continue to rely on CONFIG_MPU_STACK_OVERFLOW_PROTECTION.

## 7.5 Region-count assertion

kasan_register() asserts that g_region_count is below CONFIG_MM_KASAN_REGIONS. On a multi-heap or multi-region configuration an undersized value produces a boot-time panic rather than a graceful degradation. Size it from CONFIG_KMM_REGIONS and CONFIG_KMM_NHEAPS.

## 7.6 SMP considerations

rtl8730e builds with CONFIG_SMP enabled. kasan_set_poison() already serialises with spin_lock_irqsave, and the shadow is written only from allocator paths that hold the heap semaphore. The delay list is per-CPU in TizenRT and should remain so.

# 8. Effort, risk and expected cost

## 8.1 Schedule

| Phase | Work | Effort | Risk |
| --- | --- | --- | --- |
| 1 | Core runtime (5 new files) | 2–3 days | Low |
| 2 | Allocator hooks (5 sites) | 2–3 days | Medium |
| 3 | Build wiring | 1 day | Medium |
| 4 | Boot and assert integration | 0.5 day | Low |
| 5 | Validation and false-positive removal | 3–5 days | High |
| 1–5 | Total to a usable feature | ~2 weeks |  |
| 6 | Global instrumentation (optional) | 3–5 days | High |

## 8.2 Principal risks

| Risk | Mitigation |
| --- | --- |
| Memory manager divergence makes the hooks non-portable | Hand-place all five sites using section 6.2; do not attempt to apply upstream diffs |
| Delay-list ordering false positive | Follow 6.2.3 exactly; add the churn test of 6.5 to catch a regression |
| Toolchain lacks kernel-address support | Run the verification of 4.3 before any other work |
| Undersized CONFIG_MM_KASAN_REGIONS panics at boot | Derive from CONFIG_KMM_REGIONS times CONFIG_KMM_NHEAPS |
| False positives in vendor-adjacent code stall bring-up | Exclude vendor directories initially and widen incrementally |
| -Werror blocks the first instrumented build | Relax for the bring-up branch, restore before merge |

## 8.3 Expected runtime cost

| Dimension | Expected | Basis |
| --- | --- | --- |
| Shadow memory | 3.125 % of covered RAM | Computed from the upstream macros |
| Code size (text) | +30 % to +50 % | Measured +66 % on an access-dense sample |
| Execution speed | 2× to 3× slower | Consistent with Linux generic KASAN |
| Heap available to applications | Reduced by the shadow carve | kasan_register() shrinks each region |

Configuration posture.  KASAN is a debug and CI configuration. It must never be enabled in a production image. CONFIG_MM_KASAN should default to n and be selected only by dedicated debug defconfigs.

# 9. Limitations of the delivered feature

- Word-granularity detection. A one-byte overflow that stays inside the same four-byte granule is not reported.

- No poison classification. Reports do not distinguish a freed block from a redzone; correlate with heapinfo metadata for the allocating task and caller.

- Kernel heap only. The user heap under CONFIG_BUILD_PROTECTED is not covered.

- No stack or global coverage in the initial delivery.

- No coverage of accesses performed by prebuilt vendor libraries.

- Backtrace quality varies by architecture: ARMv7-A has up_backtrace(); ARMv7-M, ARMv8-M and Xtensa targets fall back to the reporting call site alone.

# 10. References

| Reference | Location |
| --- | --- |
| Upstream runtime | Apache NuttX, mm/kasan/ at commit b4aa94d |
| Upstream public API | Apache NuttX, include/nuttx/mm/kasan.h |
| Upstream compiler flags | Apache NuttX, arch/arm/src/common/Toolchain.defs lines 97-120 |
| Upstream linker sections (phase 6) | Apache NuttX, boards/arm/qemu/qemu-armv7r/scripts/nuttx.ld |
| TizenRT allocator | os/mm/mm_heap/ |
| TizenRT existing memory debug options | os/Kconfig.debug |
| TizenRT use-after-free poisoning | os/mm/mm_heap/mm_uaf.c |
| TizenRT backtrace | os/arch/arm/src/armv7-a/arm_backtrace_fp.c |
| TizenRT board build flags | build/configs/rtl8730e/Make.defs |